SalesLay

Product Requirements Document

PMF Sprint — Road to First 20 Paying Customers

Version 1.0   |   April 2026   |   Confidential

# 0.  Purpose & Ground Rules

This is the single source of truth for SalesLay's development priorities during the PMF sprint. Every item exists because it directly moves one thing: getting a user to experience real value fast enough that they pay $199/month and stay.

If a feature is not tied to a PMF metric defined in Section 2, it goes to the backlog. Build nothing that isn't in this document until you have 20 paying customers.

The One Question This Document Answers

What is the minimum we need to build, fix, and measure — so that a US-based agency

uploads their dead leads, gets a genuine positive response within 48 hours,

and pays us $199/month to keep going?

# 1.  Target Customer (ICP)

One profile only for this sprint. Resist every urge to broaden it.

| Attribute | Definition |
| --- | --- |
| Business type | US-based marketing agency or sales consultancy, 2–10 people |
| Revenue | $50K–$500K/month |
| Lead volume | 500+ leads in CRM, majority untouched after initial contact |
| Current stack | HubSpot (primary focus). GHL acceptable. |
| Core pain | Spending on ads, generating leads, converting <10%, no structured follow-up |
| Awareness level | Knows their follow-up is broken. Does not know how to fix it. |
| Budget signal | Already paying for 2+ SaaS tools. $199/month is not a blocker. |

# 2.  PMF Metrics — What We Measure

Three tiers. The North Star tells us if we have PMF. Level 2 are weekly health signals. Level 3 are lagging business outcomes — track but don't obsess yet.

## 2.1  North Star Metric

NORTH STAR: Positive Responses Per Active User Per Month

Target: 5+ positive responses per active user per month by Day 60

COUNTS: 'yes still interested' / 'can we jump on a call' / 'send me more info'

'I was actually thinking about this' / any clear purchase-intent reply

DOES NOT COUNT: auto-replies, out-of-office, 'remove me', vague one-word replies

## 2.2  Level 2 — Weekly Health Metrics

| Metric | Definition | Target | Why It Matters |
| --- | --- | --- | --- |
| Time to First Positive Response | Hours from sequence launch to first qualifying positive reply | < 48 hrs | Core activation signal. Fast value = retention. |
| Time to First Sequence Launched | Minutes from signup to first sequence activated | < 30 min | Onboarding speed predicts whether users activate at all. |
| Sequences Launched / User | Avg sequences activated in first 7 days | > 2 | Users who launch 2+ sequences retain 3x longer. |
| Email Open Rate | Unique opens on reactivation email sequences | > 35% | Validates deliverability and subject line quality. |
| Overall Response Rate | Total replies / total contacts reached | > 4% | Below 2% = messaging broken, not the leads. |
| Lead Quality Score (avg) | Average score of uploaded lists on 1–10 scale | > 6/10 | Protects product from garbage-in-garbage-out failure. |

## 2.3  Level 3 — Business Outcomes (Track, Don't Obsess)

| Metric | 90-Day Target | Notes |
| --- | --- | --- |
| Paying customers | 20 accounts | Primary business milestone for this sprint |
| Monthly churn | < 10% | Monitor from first billing cycle |
| Deals recovered / user / mo | > 1 verified deal | Use for case studies and sales proof |
| Sean Ellis Score | > 40% very disappointed | Run at Day 30 and Day 60 — single question |
| MRR | > $3,800 | 20 customers x $199 = proof of willingness to pay |

# 3.  Feature Priorities

Three levels. P0 = must exist before billing goes live. P1 = ship within 30 days. P2 = only after first PMF signal is confirmed.

Priority Key

P0 (RED) Must ship before charging anyone. Non-negotiable.

P1 (ORANGE) Ship within 30 days of launch. Required to hit North Star.

P2 (GREEN) Ship only after PMF signal is confirmed. Not before.

| Pri | Feature | What to Build | PMF Metric | Sprint |
| --- | --- | --- | --- | --- |
| P0 | Lead Quality Scoring | Score every uploaded lead list 0–10 before any sequence can launch. Dimensions: data completeness, recency, prior engagement, source type. Show score + estimated positive response rate on the upload screen. Block Tier 3 lists behind an explicit warning. | Prevents bad-data churn. Protects North Star accuracy. | PRE-LAUNCH |
| P0 | AI Reply Classifier | Auto-classify every inbound reply: Positive Intent / Soft Interest / Neutral / Negative / Auto-reply. Use keyword matching first, LLM fallback for ambiguous replies. All classifications logged. This is what powers the North Star counter. | North Star metric accuracy | PRE-LAUNCH |
| P0 | Onboarding Under 30 Min | User connects HubSpot (OAuth) or uploads CSV, maps fields, and launches first sequence in under 30 minutes. Step-by-step guided flow. Measure drop-off at every step. Do NOT ask for credit card or company info before first sequence is launched. | Time to first sequence | PRE-LAUNCH |
| P0 | Email + SMS Sequences | Multi-step sequences on Email and SMS. Min 5-step cadence. Timing controls: Day 1, 3, 7, 14, 21, 30. Personalisation tokens: first name, company, last interaction date. Unsubscribe handling required. | Response rate, North Star | PRE-LAUNCH |
| P0 | 3 Pre-Built Playbooks | Three conversion-optimised reactivation sequences pre-loaded: (1) Marketing agency leads, (2) Coaching/consulting, (3) Generic service business. These must outperform what a user would write themselves. Not generic templates. | Time to first response, Response rate | PRE-LAUNCH |
| P0 | HubSpot Integration | Bi-directional OAuth sync. Pull dead/cold leads from HubSpot deals or contacts. Push reply status, sequence outcome, and lead quality score back to the HubSpot record after each touch. | Activation rate for HubSpot users | PRE-LAUNCH |
| P0 | Stripe Billing — $199/mo | 14-day free trial, no credit card at signup. Stripe checkout triggered at Day 12 reminder. Single flat plan only. No annual vs monthly complexity. No pricing tiers. | Paying customers | PRE-LAUNCH |
| P1 | North Star Dashboard | First screen on login. Shows: positive responses this month, response rate by channel, active sequences, avg time to first positive response, lead quality average. One number should dominate the screen: positive responses. | All Level 2 metrics visible | DAY 30 |
| P1 | Lead Tier Labelling | Auto-tag every lead as Tier 1 (warm reactivation), Tier 2 (cold relevant), or Tier 3 (scraped/cold). Display tier badge on lead card. Show expected response rate per tier so users know what to expect before launching. | Response rate, Churn reduction | DAY 30 |
| P1 | Low-Quality List Warning | If a list scores below 6/10, show a hard warning before launch: 'This list scores X/10. Expected positive response rate: Y%. Proceed or clean list first?' Require explicit confirmation to continue. | Protects performance guarantee | DAY 30 |
| P1 | Sequence Analytics | Per-sequence breakdown: open rate, click rate, reply rate, positive reply rate, unsubscribes, bounces — by step. Users need to see exactly which step in their sequence is losing people. | All Level 2 engagement metrics | DAY 30 |
| P1 | RCS Channel | Add RCS as third outreach channel. A/B test vs SMS for positive response rate. Track which channel produces highest response by lead tier. RCS is the upgrade path for users seeing low SMS engagement. | Response rate by channel | DAY 30 |
| P2 | In-App Sean Ellis Survey | Trigger at Day 30 for active users: 'How would you feel if you could no longer use SalesLay?' Three-option response. Auto-calculate score. Alert founder if score drops below 35%. | Sean Ellis Score | DAY 60 |
| P2 | CSV Lead Cleaner | On upload: auto-remove duplicates, flag missing fields, identify likely invalid emails, highlight leads with no prior engagement. Let user filter before launching. Improves quality score automatically. | Lead quality score | DAY 60 |
| P2 | WhatsApp Channel | WhatsApp Business API. Only for opted-in lead lists — not cold outreach. Gate behind a compliance confirmation step. Build this only if multiple users are requesting it. Not speculatively. | Positive response rate | DAY 60 |
| P2 | Deal Recovery Log | When a user marks a lead as recovered / deal closed, prompt them to log outcome (deal value, time to close). Auto-generate a case study card for SalesLay to use in marketing. | Social proof and case studies | DAY 60 |

# 4.  Do Not Build — PMF Sprint

This section is equally important as Section 3. Every item below will be requested, will sound like a good idea, and will kill your focus. Say no to all of them until you have 20 paying customers.

| Feature | Why Not Now |
| --- | --- |
| LinkedIn outreach | Restricted API, expensive, high account-ban risk. Earn this after PMF. |
| Instagram / social DMs | Too complex, low B2B response rate, irrelevant to agency ICP. |
| Phone / voice calls | Requires dialers, TCPA compliance, call scripts. Massive scope. Not now. |
| Full CRM features | The moment you build CRM features you lose your positioning entirely. |
| White-label / reseller | Adds support complexity before core product is validated. Premature. |
| AI-generated sequences | Pre-built playbooks outperform AI copy at this stage. Defer to P3. |
| Multi-user / team seats | Single user is fine for PMF. Add teams after 20 paying customers. |
| Mobile app | Web product first. Mobile adds engineering cost with zero PMF benefit now. |
| Salesforce integration | HubSpot first. Salesforce is a different ICP segment entirely. Stay focused. |
| Pricing tiers / add-ons | One price. One plan. Complexity kills conversion at pre-PMF stage. |

# 5.  90-Day Sprint Plan

## Sprint 1  —  Days 1–30:  Ship, Charge, Listen

Goal: All P0 features live. First 5 paying customers. First real usage data.

- Ship all P0 features listed in Section 3

- Go live with $199/month Stripe billing and 14-day free trial

- Manually onboard 10 ICP users — get on calls, watch them use the product live

- Track two numbers obsessively: time to first sequence launched, time to first positive response

- Talk to every user who goes inactive within 7 days — find out exactly why

- Send Sean Ellis survey informally via email at Day 30

## Sprint 2  —  Days 31–60:  Close the Gaps

Goal: Time to first positive response consistently under 48 hours. 10 paying customers.

- Ship all P1 features

- A/B test pre-built playbook sequences — find top performer per ICP type with real data

- Instrument every step from signup to first positive response — eliminate every friction point

- Fix the top 3 drop-off points discovered in Sprint 1 user calls

- Begin collecting first case study from a happy paying user with real deal numbers

## Sprint 3  —  Days 61–90:  Validate and Repeat

Goal: 20 paying customers. Sean Ellis score above 40%. First case study published.

- Ship P2 features only if users are actively requesting them — not speculatively

- Publish first case study with verified numbers: leads reactivated, deals recovered, revenue

- Start outbound sales to ICP using SalesLay's own reactivation sequences — dogfood the product

- Re-assess ICP and pricing with 90 days of real data before any expansion

- If Sean Ellis score is below 40% at Day 90, do not scale — go back to user interviews

# 6.  Decision Rules

Every new feature request, scope change, or reprioritisation must pass all three filters before touching the sprint backlog.

Filter 1 — The PMF Question

Does this directly help a user get their first positive response faster?

YES -> consider it. NO -> post-PMF backlog, do not discuss further.

Filter 2 — The Positioning Question

Does this make SalesLay look like a CRM, a cold outreach tool, or generic automation?

YES -> do not build it. We are a reactivation specialist. Stay in the lane.

Filter 3 — The Complexity Question

Does this add more than 3 engineering days with unclear PMF impact?

YES -> defer it. Speed of learning beats feature completeness at this stage.

# 7.  Technical Spec — Lead Quality Scoring

This is the most important protective feature in the product. Ship it before billing goes live. Users who launch sequences on garbage lists and get 0% response will blame SalesLay and churn. This stops that.

## 7.1  Scoring Dimensions  (10 points total)

| Dimension | Scoring Logic | Max Points |
| --- | --- | --- |
| Data Completeness | Has name + email + company = 3pts. Missing any one field = minus 1pt each. | 3 pts |
| Lead Recency | Went cold < 6 months = 3pts. 6–18 months = 2pts. 18mo+ = 1pt. Never contacted = 0pts. | 3 pts |
| Prior Engagement | Opened email / clicked / replied before = 2pts. Form submit only = 1pt. Unknown = 0pts. | 2 pts |
| Source Quality | Inbound opt-in = 2pts. Paid ad lead = 1pt. Scraped / purchased list = 0pts. | 2 pts |

## 7.2  Score Interpretation and UX

| Score | Tier | Expected Positive Rate | UI Behaviour |
| --- | --- | --- | --- |
| 8–10 | Tier 1 — Warm | 8–15% | Green. Launch immediately. Show optimistic estimate. |
| 5–7 | Tier 2 — Cold Relevant | 3–5% | Yellow. Show estimate. Suggest cleaning before launch. |
| 0–4 | Tier 3 — Scraped / Cold | 0.5–2% | Red. Block launch. Require explicit confirmation. Warning: 'This list will likely produce very low responses.' |

# 8.  Technical Spec — Reply Classification

Every inbound reply must be classified automatically. This directly powers the North Star metric. Do not rely on users to tag replies manually — it will not happen.

## 8.1  Categories

| Category | Signal Patterns | Example | Count? |
| --- | --- | --- | --- |
| Positive Intent | still interested / let's talk / send info / book a call / yes / when can we / I was thinking / sounds good | 'Yes still interested, let's set up a call' | YES |
| Soft Interest | maybe / remind me later / not right now but / possibly in Q3 | 'Maybe next quarter, remind me' | PARTIAL |
| Neutral | who is this / how did you get my email — no intent signal | 'How did you get my contact?' | NO |
| Negative | not interested / stop emailing / unsubscribe / remove me / no thanks | 'Please remove me from this list' | NO |
| Auto-reply | out-of-office patterns / 'this is an automated reply' / delivery receipts | 'I am out of office until Jan 10' | NO |

## 8.2  Implementation Notes

- Approach: Keyword/regex matching first for speed. LLM classification (API call) as fallback for ambiguous replies only.

- Confidence threshold: If classifier confidence < 70%, flag for manual review in a 'Needs Review' queue rather than auto-classify.

- Feedback loop: Allow users to correct mis-classifications. Log corrections to improve accuracy over time.

- Latency: Classification must complete within 60 seconds of reply receipt. Positive responses should appear in dashboard in near real-time.

# 9.  Technical Spec — Onboarding Flow

Target: signup to first sequence launched in under 30 minutes. Every unnecessary step loses a user before they see value. Measure drop-off at each step from Day 1.

| # | Screen | What Happens | Success Metric |
| --- | --- | --- | --- |
| 1 | Signup | Email + password only. No credit card. No company info. One-click social auth preferred (Google). | < 60 seconds |
| 2 | Connect Data | Option A: Connect HubSpot via OAuth. Option B: Upload CSV. Provide sample CSV template for download. | < 5 minutes |
| 3 | Quality Scan | Auto-score list. Show quality score + tier breakdown + expected response rate estimate. Option to filter before continuing. | User sees score before launching |
| 4 | Pick Playbook | Show 3 pre-built playbooks with names, target ICP, and message preview. User selects one. Can preview all steps. | < 2 minutes |
| 5 | Customise | Edit sender name and personalisation tokens only. Editing the message copy is optional. Default playbook works out of the box. | < 5 minutes |
| 6 | Launch | Review screen: list size, playbook selected, schedule. Single 'Launch Sequence' button. First email sends within 5 minutes. | Sequence live < 1 min after confirm |

Critical Onboarding Rule

Do not ask for credit card, company size, use case, or any other information before

the user has launched their first sequence. Every extra field before launch costs activation rate.

Collect additional data later in account settings.

# 10.  Positioning Reference — For All UI Copy

Every piece of copy in the product — empty states, tooltips, onboarding prompts, error messages — should reflect this positioning. The developer needs to understand what we are and are not.

## 10.1  What SalesLay Is and Is Not

| SalesLay IS | SalesLay IS NOT |
| --- | --- |
| A reactivation specialist — one job, done well | A CRM or pipeline management tool |
| A conversion layer on top of existing lead data | A cold outreach or lead generation tool |
| A revenue recovery system for dead pipelines | A marketing automation suite |
| The layer you add on top of HubSpot or GHL | A replacement for any existing tool |

## 10.2  Approved Headline Directions (for Landing Page)

- Primary: "Your CRM is full of people who almost bought. We bring them back."

- Alternative: "Most businesses convert less than 10% of their leads. We go after the other 90%."

- Direct: "You don't have a lead problem. You have a follow-up problem. SalesLay fixes that."

The current headline — 'Recover Lost Deals with Intelligent Insights' — must be replaced before launch. It describes a feature, not an outcome.

# Appendix — Quick Reference

## A.  All Metrics at a Glance

| Metric | Target | Cadence |
| --- | --- | --- |
| North Star: Positive responses / active user / month | 5+ | Weekly |
| Time to first positive response | < 48 hrs | Per user, every onboarding |
| Time to first sequence launched | < 30 min | Per user, every onboarding |
| Email open rate | > 35% | Weekly |
| Overall response rate | > 4% | Weekly |
| Lead quality score (avg) | > 6/10 | Per upload |
| Paying customers | 20 | Monthly |
| Monthly churn | < 10% | Monthly |
| Sean Ellis Score | > 40% | Day 30, Day 60 |

## B.  Sprint Milestones

| Milestone | By | Success Looks Like |
| --- | --- | --- |
| All P0 features live | Day 0 | User can sign up, upload leads, get quality score, launch sequence |
| First paying customer | Day 14 | Credit card on file, sequence live, positive response received |
| 5 paying customers | Day 30 | North Star being tracked, first churn interviews done |
| 10 paying customers | Day 60 | Avg time to first response < 48 hrs, Sean Ellis > 30% |
| 20 paying customers | Day 90 | Sean Ellis > 40%, first case study published, MRR > $3,800 |

End of Document — SalesLay PMF PRD v1.0